## Slide 1: Transit Phone Application Sprint Reviews
Product Improvement Case Study
Praneeth Koduru

## Slide 2: Sprint 1 – Review
Goal: Establish foundational GPS tracking and ETA Logic
Completed Work:
SCRUM-1: Project Setup and Environment Config (Story, 5 pts)
SCRUM-2: Map Screen Base UI (Story, 8 pts)
SCRUM-18: Set up Git branching & CI/CD pipeline (Task, 2 pts)
SCRUM-19: Initial Flutter app structure and navigation (Task, 3 pts)
SCRUM-20: Base map view and permission handling (Task, 3 pts)
Demo Highlights:
Working map screen with live location permissions
Initial app shell, navigation, and repo setup complete
Stakeholder Feedback:
Positive response to early progress
Requested dark mode toggle in future sprints

## Slide 3: Sprint 2 – Review
Goal: Finalize and Validate ETA prediction system.
Completed Work:
SCRUM-3: Live Bus Tracking (Story, 8 pts)
SCRUM-21: Backend integration for live vehicle positions (Task, 3 pts)
SCRUM-22: Plot live markers on map and refresh (Task, 4 pts)
SCRUM-23: Add stop markers and clustering logic (Task, 3 pts)
SCRUM-24: Test performance and marker accuracy (Task, 2 pts)
Demo Highlights:
Live buses updating on map every 15 seconds
Smooth marker rendering with stop clustering
Stakeholder Feedback:
Marker colors need to indicate bus status
Good clarity on map — keep UI clean

## Slide 4: Sprint 3 – Review
Goal: Redesign and implement core UI layout improvements.
Completed Work:
SCRUM-4: Route Filtering by Number/Name (Story, 8 pts)
SCRUM-25: Filter UI dropdown and backend integration (Task, 3 pts)
SCRUM-26: Filter state management and reset option (Task, 2 pts)
SCRUM-27: Implement map theme switching (day/night) (Task, 3 pts)
SCRUM-28: QA and edge case testing for route filters (Task, 2 pts)
Demo Highlights:
Route filter live and responsive
Night mode auto-applies after 6 PM
Stakeholder Feedback:
Theme change well received
Suggested icon for theme toggle instead of auto-switch

## Slide 5: Sprint 4 – Review
Goal: Improve Map Interaction and Zoom Consistency.
Completed Work:
SCRUM-10: Consistent Map Zoom (Story, 8 pts)
SCRUM-35: Investigate current map behavior & define expected flow (Task, 3 pts)
SCRUM-37: Zoom interaction testing across devices (Task, 2 pts)
SCRUM-36: Update map zoom logic to preserve viewport (Task, 3 pts)
Demo Highlights:
Zoom behavior is now smooth and device-consistent
Preserved map context when switching tabs
Stakeholder Feedback:
Map feels “less jumpy” — positive response
Requested double-tap zoom support for next phase

## Slide 6: Sprint 5 – Review
Goal: Enable Discovery of nearby stops and route info.
Completed Work:
SCRUM-11: Nearby Stop Finder (Story, 8 pts)
SCRUM-38: Fetch and filter nearby stops based on GPS (Task, 3 pts)
SCRUM-39: Design & integrate nearby stops map/list UI (Task, 2 pts)
SCRUM-42: Implement stop-selection event handler (Task, 5 pts)
SCRUM-41: Validate nearby stop accuracy and performance (Task, 1 pt)
SCRUM-40: Tap-to-view service frequency for each stop (Task, 2 pts)
Demo Highlights:
Nearby stops auto-loaded based on location
Tap-to-view route frequency working seamlessly
Stakeholder Feedback:
Loved the intuitive stop UI
Requested indicator for high-frequency routes

## Slide 7: Sprint 6 – Review
Goal: Complete Route Clarity Feature and Student Validation.
Completed Work:
SCRUM-12: Route Clarity by Stop (Story, 10 pts)
SCRUM-43: Fetch & display route/direction details (Task, 2 pts)
SCRUM-44: Build route info UI component (Task, 2 pts)
SCRUM-45: QA & performance testing of route clarity feature (Task, 1 pt)
SCRUM-46: Implement student verification prompt on login (Task, 5 pts)
SCRUM-47: Build and connect student verification flow (Task, 3 pts)
Demo Highlights:
Route view shows clear stop-to-direction mapping
Student verification flow working in test environment
Stakeholder Feedback:
Verification flow needs cleaner error messages
Route clarity well received by testers

## Slide 8: Sprint 7 – Review
Goal: Add Premium info clarity and wait time logic.
Completed Work:
SCRUM-55: Implement dynamic wait time refresh (Task, 2 pts)
SCRUM-54: Analyze current wait time logic (Task, 3 pts)
SCRUM-48: Display discount fare eligibility info (Task, 2 pts)
SCRUM-49: QA & test student flow across devices (Task, 1 pt)
SCRUM-50: Design feature comparison UI (Task, 3 pts)
SCRUM-51: Implement comparison screen in app (Task, 2 pts)
Demo Highlights:
Wait time auto-refresh working across multiple routes
Feature comparison screen integrated into student journey
Stakeholder Feedback:
Comparison screen is useful — add upgrade CTA
Wait time refresh interval should be user-configurable in future

## Slide 9: Sprint 8 – Review
Goal: Finalize Wait Time and Weekend Clarity; Prep for Release
Completed Work:
SCRUM-13: Student Subscription Prompt (Story, 11 pts)
SCRUM-15: Accurate Wait Times (Story, 10 pts)
SCRUM-14: Premium Features Explained (Story, 8 pts)
SCRUM-16: Weekend Timing Clarity (Story, 5 pts)
SCRUM-52: Link upgrade CTA to subscription flow (Task, 2 pts)
SCRUM-53: Validate copy & feature list accuracy (Task, 1 pt)
SCRUM-56: Display wait time confidence level (Task, 3 pts)
SCRUM-57: Gather user feedback on wait time accuracy (Task, 2 pts)
SCRUM-59: Design & implement schedule tab UI (Task, 1 pt)
SCRUM-60: Sync schedule tab with real-time updates (Task, 1 pt)
SCRUM-58: Fetch and validate weekend schedules from API (Task, 2 pts)
SCRUM-61: QA weekend timing display (Task, 1 pt)
Demo Highlights:
Working map screen with live location permissions
Initial app shell, navigation, and repo setup complete
Stakeholder Feedback:
Positive response to early progress
Requested dark mode toggle in future sprints

## Slide 10: Sprint 8 – Review(cont.)
Goal: Finalize Wait Time and Weekend Clarity; Prep for Release
Demo Highlights:
Wait time and schedule tab feature complete
Subscription prompt, feature comparison, and upgrade flows ready
Stakeholder Feedback:
Launch-ready
Want A/B testing feedback for confidence level visuals in future